Project Log for Borrow4Less Web Application

WEB DESIGN

Created By Jonathan Mohabir

This log will contain all necessary updates regarding the development phase of the project. Front end and Backend updates to be done on this word document.

**Source Code Hosted on Github At:**

[**https://github.com/jonathan-mohabir2001/Borrow4Less\_Web\_Application**](https://github.com/jonathan-mohabir2001/Borrow4Less_Web_Application)

**Vercel deployment of Front end link for viewing:**

**https://borrow4less.vercel.app/**

**March 6, 2023 – FRONT END UPDATE**

**GENERAL OVERVIEW**

* Created the 4 different landing pages from the first part of the user story board on the Figma mock up. (Web Design)

* Exact styling and layout from the Figma Mock up was implemented.
* Deployed this front end react project at Vercel for other team members to view current build online.

**Technical overview:**

* Created a components directory to hold all components of this application.
* Landing Components under their own directory with each page being their own functional component.

* **React-Router-Dom** dependency added to allow for client side routing and dynamic passing of data from component to component.
* **SVG – source vector graphics** used for images for better results of appearance of image.
* **Routes Defined under main App.js**

**Text

Description automatically generated**

Figure DIRECTORY STRUCTURE

**Viewing the pages:**

**Route between the pages using the URL Browser.**

**At the end of the url in your browser enter in the name of route defined from app.js**

**Text

Description automatically generated**

Here are the Path names in the browser, at the end of the url enter in these names to view the corresponding page.



**NEXT STEPS:**

* Further CSS to meet design specifications when and where necessary.

* Code out Borrower and Lender Part of the Sign-Up and Sign-In process.
* Backend Work Starts at this point